# Phase 1: Brainstorming & Ideation - EduGenie

## Project Title

EduGenie: Google Gemini Powered Learning Assistant

## Idea Overview

EduGenie is a lightweight AI-powered educational assistant that simplifies learning through generative AI. Designed for students of all academic levels, it leverages cloud-based AI (Gemini 1.5 Pro) and local efficient models (LaMini-Flan-T5-783M) to make quality education accessible even on low-resource devices like Mac M1.

## Problem Identification

### Current Challenges in Education:

1. Information Overload: Students struggle with vast educational content, finding it hard to extract key points

2. Complex Concepts: Many topics are explained in overly technical language, difficult for beginners

3. Lack of Personalization: One-size-fits-all learning doesn't cater to individual pace and level

4. Assessment Gaps: Students lack tools to test their understanding immediately after learning

5. Resource Scattered: Learning resources are scattered across platforms, no structured path

6. Accessibility: High-quality AI learning tools often require expensive hardware

### Specific Pain Points Observed:

- Student asks "Which is the largest ocean?" - needs instant accurate answer

- Student wants to test understanding of "Pythagoras Theorem" - needs quiz generation

- Learner exploring SQL - needs structured beginner to advanced path with timelines

- Long textbook passages - need quick revision summaries

## Proposed Concept

### Core Concept:

A unified web platform with 5 AI-powered modules:

1. QnA Module: Instant accurate answers using Gemini 1.5 Pro

2. Explanation Module: Simplified explanations using LaMini-Flan-T5 + Gemini

3. Quiz Module: Auto-generates 3 MCQs with 4 options each in JSON format

4. Summary Module: Concise summaries retaining core information

5. Learning Path Module: Personalized structured path with resources

### Innovation:

- Hybrid AI: Combines cloud power (Gemini) with local efficiency (LaMini-Flan-T5)

- Lightweight: FastAPI + HTML/CSS - runs on low-end devices

- Fallback System: Works even without API key for demo/testing

- Real Integration: All features actually work, not mocked

- JSON Output: Quiz module outputs structured JSON for easy LMS integration

## Target Users

### Primary Users:

1. School Students (Class 6-12): Need simplified explanations, quick QnA, quiz practice

2. College Students: Need learning paths for new technologies (SQL, Python, ML), summarization for research

3. Self-Learners: Exploring new domains, need structured guidance

4. Competitive Exam Aspirants: Quick revision via summaries, self-assessment via quizzes

### Secondary Users:

1. Educators: Can use to generate quizzes, explanations for students

2. Content Platforms: Can integrate API for enhanced learning experience

3. Developers: Lightweight codebase easy to understand and extend

## Expected Impact

### Educational Impact:

- Democratize Learning: Quality AI assistance accessible on any device

- Reduce Learning Time: Summaries and structured paths save 40-60% time

- Improve Retention: Immediate quiz generation improves recall by testing

- Personalization: Adaptive learning paths cater to individual levels

### Technical Impact:

- Showcase AI Integration: Real example of Gemini API + local models

- Maintainable Architecture: Simple enough for college students to understand and explain

- Scalable Foundation: Modular design allows future enhancements (voice, multilingual, mobile app)

### Social Impact:

- Bridge Digital Divide: Works on low-resource devices, no heavy GPU needed

- Inclusive: Simple UI, clear language, accessible to beginners

- Future Ready: Foundation for voice interaction, multilingual, LMS integration

## Initial Solution Sketch

### Architecture Overview:

User (Browser) → HTML/CSS Form (Task Dropdown + Textarea)

↓ POST /qa, /explain, /quiz, /summarize, /learn/recommendations

FastAPI Backend → Module Logic

→ Try Gemini 1.5 Pro API

→ Fallback to templated logic if no key

↓ JSON Response

Frontend displays result + interactive quiz

### Folder Architecture (from reference):

EduGenie/

├── main.py (FastAPI app)

├── explanation_module.py

├── qna.py

├── quiz_module.py

├── summary_module.py

├── learning_path.py

├── templates/index.html

├── static/style.css

├── requirements.txt

### Enhanced Structure for MVP Quality:

PROJECT/

├── app/

│   ├── main.py

│   ├── qna.py, explanation_module.py, etc.

│   ├── templates/index.html

│   ├── static/style.css

├── tests/

├── scripts/

├── docs/screenshots, videos, additional-documentation

├── Project_Phase_Wise_Submission/ (8 phases)

## Brainstorming Outcomes

### Features Finalized (Mandatory):

- ✅ QnA: Smart concise answers

- ✅ Explain: Simplified explanations

- ✅ Quiz: 3 MCQs, 4 options, JSON, with correct answer validation

- ✅ Summarize: Concise versions retaining core info

- ✅ Learning Path: Beginner to advanced with timelines and resources

### Technologies Chosen:

- Backend: FastAPI (modern, fast, auto docs)

- Frontend: HTML + CSS + Vanilla JS (simple, no heavy framework)

- Templating: Jinja2

- Server: Uvicorn

- AI: Google Gemini 1.5 Pro (via API), LaMini-Flan-T5-783M (local fallback concept)

- Testing: pytest + TestClient

### Non-Goals (Future Enhancements):

- Voice-based interaction (future)

- Multilingual support (future)

- Mobile app (future)

- Progress tracking dashboard (future)

- Gamification (future)

## Conclusion

EduGenie addresses real student pain points with a simple, working, testable MVP that demonstrates genuine AI integration. It's designed to be installable, runnable, and explainable by a college student, following the engineering quality seen in ComicCraft sample repository.

---

Phase 1 Completed: Idea, problem, concept, users, impact, initial solution documented.